Secure Federated Learning Custom R&D Pilot

One-page proposal for a privacy-preserving ML proof-of-concept

| Target investment 10,000 EUR+ | Timeline 4 weeks | Output Prototype + report |
| --- | --- | --- |

Executive summary

We propose a custom R&D pilot that evaluates whether privacy-preserving federated learning can solve a specific distributed-data machine learning problem without centralizing all raw data.

Client problem

Many organizations have useful data distributed across sites, departments, devices or partner institutions. Centralizing this data may be limited by privacy, ownership, compliance or operational constraints.

Proposed solution

We adapt a secure federated learning prototype to the client's use case. The system compares baseline learning against masking, selective homomorphic encryption, adaptive hybrid security and audit verification.

Deliverables

Working prototype adapted to the client use case

Baseline and secured federated learning experiments

Metrics CSV files, plots and security overhead analysis

Audit trail and tamper-detection demonstration

Technical report, reproducibility commands and handover call

Timeline

| Week 1 | Requirements, data format, threat model and experiment design |
| --- | --- |
| Week 2 | Prototype adaptation and baseline experiments |
| Week 3 | Security modes, audit layer and comparison experiments |
| Week 4 | Final analysis, report, handover and next-step roadmap |

Success criterion

The pilot is successful if the client receives a clear answer to whether secure federated learning is technically realistic for their use case, what trade-offs are expected and what should be built next.

Closing line: This pilot turns privacy-preserving machine learning from an abstract concept into a measurable, verifiable and decision-ready prototype.